### 1. Project Scope & Features

- Are all modules listed in the proposal (employee management, shift scheduling, attendance, leave, payroll, reports, employee portal, system settings) fully included in the quoted cost?

- Yes sir, they are fully included in the quoted cost.

- If I want to add features later, how will change requests affect cost and timeline?

- Any feature outside the current scope will be treated as a change request. Each request will be scoped individually — meaning we agree on the feature details, fixed price, and estimated timeline in writing before any work begins. The existing system will not be disrupted during development of new features, and the cost and timeline of the original project will not be affected.

- Can the system handle multiple branches now and in the future if we expand?

- Yes sir. Multi-branch support is built into the core architecture. Employees, schedules, attendance records, and payroll can all be managed per branch from the admin panel. Adding new branches in the future will not require structural changes to the system — it's a matter of configuration.

- Can employees clock in/out offline with automatic sync when the connection returns?

- Yes sir. The Attendance Logger is designed with offline functionality. Check-in and check-out records are stored locally on the device when there's no internet connection, and automatically synced to the central database once connectivity is restored.

### 2. Employee Management & Scalability

- What is the maximum number of employees the system can support per branch and overall?

- Actually sir, the system is not hard-limited by a fixed employee count, it depends on the hosting infrastructure in use. Under the proposed plan, Railway Hobby tier, the system can comfortably support approximately 200–300 employees in total across all branches over a 2–3 year period before storage upgrades become necessary.

- If we grow beyond that number, will performance slow down, or require extra infrastructure?

- For significant growth, a hosting upgrade may be needed as mentioned above, sir.

- Can employees be added in bulk, or only one at a time?

- Yes sir. The system supports bulk employee import via a CSV file. However, the CSV must strictly follow a predefined column format (e.g., employee name, branch, role, contact details, etc.) to ensure the data is imported correctly. A downloadable CSV template will be provided within the admin panel to guide you. Employees can also still be added individually if preferred.

- Is there a license or cost per additional employee, or is it unlimited?

- There is no per-employee license fee. Once the system is delivered, you can add as many employees as needed without any additional charges from my end. The only consideration is hosting capacity, as mentioned above.

### 3. Data & Security

- How is employee data (personal info, attendance, payroll) stored and encrypted?

- All sensitive data — including personal information, attendance records, and payroll figures — is stored in a centralized database with encrypted storage. Passwords are hashed and never stored in plain text. Data in transit is protected via HTTPS/TLS.

- Are backups automated, and how frequently are they performed?

- Yes sir, backups are automated. Railway supports scheduled backups on a daily, weekly, or monthly basis, and these will be configured during system setup. Backups can also be manually triggered at any time if needed, and can be restored via the Railway dashboard in the event of data loss. This applies to all data stored in the system — employee records, attendance logs, payroll data, and more.

- Can I restrict access for certain admins or managers? How granular is role-based access?

- Yes sir you can restrict access, the system includes Role-Based Access Control (RBAC) — a security layer that controls who can see and do what inside the system based on their assigned role. Currently, the system defines two roles: Admin/Owner (full access) and Employee (limited, personal access only).

If you need intermediate roles — such as a Branch Manager who can only view or manage their own branch — we can discuss and define those and incorporate them into the system at no additional cost, since we haven't started development yet.

Any roles you want to add sir? What roles po?

- Are audit logs maintained for all changes, and can I review them?

- Yes. The system maintains audit logs for all changes made within the platform — including edits to employee records, payroll runs, schedule changes, and leave approvals. These logs are accessible to the Admin/Owner.

### 4. Payroll & Reporting

- How flexible is payroll computation? Can it handle overtime, bonuses, deductions, and taxes?

- The payroll module is built for bi-monthly computation and supports the following:

- Deductions — Late deductions, cash advances, and salary loans

- Overtime & Bonuses — Both are included in the current scope (configurable)

- Government-mandated contributions — SSS, PhilHealth, Pag-IBIG, and BIR withholding tax are configurable by the Admin/Owner

The exact computation rules and rates can be finalized during requirements finalization at Milestone 1, so if you have any specific preferences or business rules in mind, we can accommodate those before development begins.

- What formats are reports in, and can they be exported to Excel or PDF?

- Yes, sir. Reports can be exported to both PDF and Excel formats. Payslips are downloadable as PDFs directly from the Employee Portal.

- Can historical payroll and attendance data be accessed if needed?

- Yes, sir. All payroll runs and attendance records are stored and remain accessible through the admin panel. You can view, filter, and export historical data at any time.

- Can the system generate custom reports for management decisions?

- The Reports & Analytics module covers only attendance trends, payroll summaries, and headcount. If you need reports beyond these — such as branch-specific cost breakdowns or custom date-range exports — those can be added as a scoped enhancement (additional cost).

### 5. Integration & Infrastructure

- What happens if the internet goes down? Does attendance still sync automatically?

- Yes, sir. As noted earlier, the Attendance Logger works offline and automatically syncs records once the connection is restored. Other parts of the system (Admin Panel and Employee Portal) require an internet connection to function.

- What hosting and maintenance responsibilities are mine versus yours?

- During development and within the 30-day warranty period, all hosting setup and configuration is handled by me. However, please note that the hosting subscription is a separate recurring cost that is not part of the development fee — this is already outlined in the proposal under Estimated Hosting & Subscription Costs.

Upon launch, the hosting accounts will be transferred to you, and all future subscription renewals (estimated at ±₱356/month or ±₱4,269/year) will be billed directly to you by the service providers. This covers your domain (kaos-cafe.com) and backend hosting via Railway.

I can assist with renewals, monitoring, and technical issues after the warranty period under a separate maintenance agreement if needed.

- How scalable is the backend if we increase employees or branches?

- The backend is built on a RESTful API architecture designed to scale. Adding new branches or employees requires no code changes — only configuration. For very high traffic or large datasets, a hosting tier upgrade (e.g., Railway Pro) would be the primary lever, and this is straightforward to execute.

- Will system performance remain smooth with a high number of simultaneous users?

- Yes, sir. For the expected usage scale of a multi-branch café operation, system performance will remain smooth. The system is designed to handle up to 50 concurrent users on the current hosting tier.

### 6. Timelines & Milestones

- What is the estimated timeline for each milestone?

| Milestone | Deliverable | Estimated Duration |
| --- | --- | --- |
| Milestone 1 | Requirements finalization, system architecture | April 2 – April 9 (1 week) |
| Milestone 2 | Core modules delivery | April 10 – April 24 (2 weeks) |
|  | Client testing & feedback | April 25 – April 27 (3 days) |
| Milestone 3 | Full system delivery | April 28 – April 30 (3 days) |
|  | Client testing & feedback | May 1 – May 3 (3 days) |
|  | System Launch | May 4 |

Please note that these timelines are estimates. Actual progress may vary depending on the speed of feedback and approval at each milestone. Timely responses within the agreed 3-business-day window will help keep the project on schedule.

- If a milestone is delayed, how does that affect the payment schedule?

- Payments are tied to milestone completion and client acceptance, not to calendar dates. If a milestone is delayed on my end, the corresponding payment is simply deferred until the deliverable is accepted.

- Are there penalties or remedies if deliverables do not meet functionality as agreed?

- Any functionality that does not match what was agreed upon in the proposal will be corrected at no additional charge. The 30-day post-launch warranty also covers bug fixes directly related to the delivered scope.

### 7. Post-Launch Support & Maintenance

- The proposal mentions a 30-day warranty. What exactly does it cover?

- The 30-day warranty covers bug fixes — meaning if any feature that was built and accepted is found to be broken or behaving incorrectly under normal use after launch, it will be fixed at no additional charge. It does not cover new features, design changes, or issues caused by third-party services such as hosting outages. The warranty period begins on May 4, the target launch date.

- What is your rate for ongoing maintenance, updates, or new features after launch?

- Post-warranty support is available on an hourly basis at the following rates:

| Work Type | Rate |
| --- | --- |
| Bug fixes / minor tweaks | ₱200 – ₱300/hr |
| New feature development | ₱300 – ₱500/hr |
| Urgent / after-hours support | ₱500 – ₱600/hr |

A minimum of 1 hour is billed per request. Final hourly rate within the range will be confirmed upon assessment of the specific request before work begins.

- Will I have full access to the source code and all assets?

- Yes, sir. Upon receipt of the final payment, full ownership of the source code, database schema, and all project assets will be transferred to you.

### 8. Usability & Training

- Will admins and employees receive training on how to use the system?

- Yes, sir. A walkthrough session will be conducted for both admins and employees upon delivery of each milestone, so that everyone is familiar with the features as they are progressively released. Additionally, a user guide and/or video tutorial will be provided for each major feature as a reference they can revisit anytime.

- Is the employee portal mobile-friendly for both Android and iOS?

- Yes, sir. The Employee Portal is designed as a mobile-responsive web application, meaning it works on any smartphone browser — Android or iOS — without requiring an app download.

- Can I test the system before final acceptance to ensure it meets operational needs?

- Yes, sir. Each milestone includes a testing and acceptance phase. You will have the opportunity to review, test, and provide feedback before the next phase begins and before the corresponding payment is released. Final payment is only due after full system acceptance.

### 9. Ownership & Intellectual Property

- After the final payment, will KAOS own 100% of the code and IP?

- Yes, sir. Upon full payment, KAOS Cafe will own 100% of the source code, database, and all related assets. This is stated in the Terms & Conditions of the proposal.

- Can we host it anywhere we choose, or are we locked into your hosting solution?

- The system is built on standard, portable technologies, so you can migrate it to any hosting provider of your choice. I recommend Railway for its simplicity and cost-effectiveness, but the choice is ultimately yours.